Group Project – Communications App

Meeting Minutes

Revision History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 02/28/2026 | 1.0 | Document Init | Darien D. Chau |
| 03/01/2026 | 1.1 | March 1st Meeting | Darien D. Chau |
| 03/04/2026 | 1.2 | March 4th Meeting | Darien D. Chau |
| 03/07/2026 | 1.3 | March 7th Meeting | Darien D. Chau |
| 03/13/2026 | 1.4 | March 13th Meeting | Darien D. Chau |
| 03/20/2026 | 1.5 | March 20th Meeting | Darien D. Chau |
| 03/24/2026 | 1.51 | Revision – March 20th Meeting | Darien D. Chau |
| 03/27/2026 | 1.6 | March 27th Meeting | Victor Ramos |
| 04/02/2026 | 1.7 | April 2nd Meeting | Darien D. Chau |
| 04/08/2026 | 1.8 | April 8th Meeting | Darien D. Chau |
| 04/10/2026 | 1.9 | April 10th Meeting | Darien D. Chau |
| 04/13/2026 | 2.0 | April 13th Meeting | Darien D. Chau |
| 04/17/2026 | 2.1 | April 17th Meeting | Clarize Nicolas |

Table of Meetings

February 4th, 2026	4

February 11th, 2026	4

February 21st, 2026	5

February 28th, 2026	5

March 1st, 2026	7

March 4th	7

March 7th	8

March 13th	8

March 20th	9

March 27th	10

April 4th	11

April 8th	12

April 10th	13

April 13th	14

# February 4th, 2026

Attendance

Darien, Clarize, Ola, Victor

Abstract

The team and I discussed our plans on general requirements based on the lecture slides. We came up with some general requirements, did a few dry runs on our finished presentation, with not too many expectations set for the next meeting at the Project Init Stage.

# February 11th, 2026

Attendance

Darien (Alarm Issues, 30 minutes late) , Clarize, Ola, Victor

Abstract

Instating the Project SRS by this point was the focal point of discussion. Clarize and I spent the majority of the meeting working on fleshing out the project modules, particularly for Client and Server. We also roughly covered the first section with abbreviations and definitions of certain terms before Victor and Ola had to leave for work.

By Next Meeting

I needed to clarify some questions with the Professor, as well as upload the latest version of the SRS document to the GitHub repository.

The others needed to accept all future meeting invitations as well as get connected and accept the invitation to the GitHub Repository.

# February 21st, 2026

Attendance

Darien and Victor

Abstract

In this meeting, which was isolated to Victor and I, we met about our plans to divide the work. After the lecture meeting on the 19th, it was agreed that Ola and Clarize would follow up later in a future team meeting with their completed work for Section 3 of the SRS. Meanwhile, Victor and I agreed upon splitting the work half-sies for Section 2, where we’d meet again today. We recapped what we did, gave each other insight, before agreeing that we’d swap again, and reconvened Tuesday about our results.

By Next Meeting

Victor had to review and revise my sections, 2.1, 2.2 and half of 2.3

I had to review and revise his sections, 2.3, 2.4 and 2.5. I also touched up on the Product Perspective some more, as well as some terms in Section 1. Lastly, I populated Privacy/Security, Performance and Environmental requirements in Section 4 later that week.

# February 28th, 2026

Attendance

Darien, Clarize, Ola, Victor

Abstract

Early at 6 am, we met as a team to grind out the rest of the SRS document. We swapped parts to review and revise, Ola and Clarize overviewed section 2, while Victor and I took section 3. Then we moved onto further refinements of the overall document, before examining the potential actors and use-cases of the communications application. From there, we worked on the slides, before the team had to part to attend to other tasks.

By Next Meeting

SRS To-Do:

IT Modules still need to be merged; I can do this.

Victor needs to fill out the rest of his use-case requirements, clean up his rough diagrams and put those in.

Ola needs to add her related use cases.

Ola will also implement Use Case: Receive Message (Group and Individual)

Use Case: View Chat History, I can do this one.

Use Case: View Chat Logs, Clarize will do this one.

Slides To-Do, Clarize/Victor/Ola Requirements

Slide Refinement: Two of the biggest fundamental requirements followed by 8 more significant requirements. Additionally they need to be organized for slides 4-6 from the brainstorm slides.

Slide Recap: Needs fleshing out.

Slide Tidying and dry runs.

Still needs to be done:

Rough Project Schedule, Gnatt Chart, Meeting Minutes. Darien.

# March 1st, 2026

Attendance

Darien, Victor, Ola, Clarize

Abstract

The team starts working on their assigned tasks from yesterday’s meeting, while I contribute to making the first 6 requirements on the slides. Our team then put together the final version of the SRS document for the requirements phase, before finalizing the top ten requirements for our presentation. Finally, we did some dry runs of our presentation, having no further tasks until after the presentation on Thursday.

By Next Meeting

No tasks or meeting scheduled other than to practice for the presentation and get prepared for designing the UML diagrams.

# March 4th

Attendance

Darien, Clarize, Victor, Ola

Abstract

Team and I discussed the upcoming tasks, particularly regarding the Design Phase. We agreed that Victor and I would get the first 5 use-cases to work on their diagrams, while Clarize and Ola would work on the last 5 use-cases for their diagrams. The deadline for that is currently TBD, but will have a latest deadline Sunday of next week. On the note of deadlines, we also briefly went over the Gantt Chart I created, and the intricacies of it. I referred to the group that they should check it out on the GitHub repository for more information. Finally, we did a few dry runs of our presentation as practice for tomorrow, defining what was needed by next time one last time.

Action Items

Use-Case Diagrams: 5 between both pairs, broken down how the pair wants to complete each Use-Case Diagram.

Get Next Meeting Time into IMessage Group Chat.

Submit the Phase 1 Deliverables (I have done this).

By Next Meeting

Use-Case Diagrams Completed, Phase 1 is Complete.

# March 7th

Attendance

Darien, Victor

Abstract

30-Minute Check-in between Victor and I, we explored more on what a use-case diagram should look like, particularly regarding the flow between actors and actions. We discussed the potential aspects of new use cases and actors, specifically with the Client and Server applications in mind. I have my use-cases 1-3 done, Victor has a semblance of an idea with more work to be done in terms of clarity.

Action Items

Victor to continue working and refining on his end of the use-cases.

I will upload the updated SRS document with my use-cases.

By Next Meeting

Victor and I’s Use Case Diagrams are completed by the next team meeting, ready to merge with Ola and Clarize’s use-case diagrams.

# March 13th

Attendance

Darien, Victor, Ola, Clarize (30 minutes late)

Abstract

The team and I discussed the use-cases worked on through since last meeting to now. Victor’s Use-Case Diagrams were complete, being encoded into PlantUML, ready to merge fully with my own. Clarize on March 12th, Thursday, had trouble contacting Ola, and decided to do the work of Use Case 9 and 10 in place of her. However, Ola came to the meeting with a singular rough sketch of use case 10 but no use case 9. This did not meet the required action item, and we ended up settling with Clarize’s designs. Yet, Clarize’s diagrams did not fit the bar entirely, so we settled on a Sunday night due date to refine out the use-case diagrams to allow for seamless integration with Victor and I’s results.

Action Items

By Sunday Night: GitHub SRS copies with Clarize and Ola’s finalized Use-Case Diagrams.

Ola and Clarize brainstorm more classes, (at least 4 more classes, including the server networking class to split and work on through until next meeting).

Victor and I are working on the 5 class candidates mentioned in the slideshow for Project Phase 1, where I must deliver the User and IT User Class Diagrams, while Victor will work on the GUI Class diagram, Log Class diagram and the Client Network Class diagram.

I will also need to compile the SRS document of all the current use-cases into a large use-case diagram representing the flow of our application. Further, I will need to initialize the SDS as a deliverable.

By Next Meeting

See above.

# March 20th

Attendance

Darien, Victor, Clarize (10~ minutes late).

Abstract

Darien and Victor completed the required action items for last week. Victor completed the Log Class, GUI Class with some refinements needed. Victor accidentally completed the Server Network Class instead of the Client, so Client Network will still need to be completed on his end. Clarize and Ola have been having some trouble in communication, mainly on Ola’s end. Clarize has her class diagrams drawn out but not implemented in PlantUML. The last 6-10 use-cases were completed by Clarize. Ola did not contribute to the creation of class diagrams nor the 6-10 use cases.

Action Items

Darien: Reupload the latest SDS. Get the last 6-10 Use-Cases from Clarize, compile and simplify the summary diagram. Recompile the latest SDS with Victor’s update to the Class Candidates and Diagrams.

Victor: Flesh out the Class candidates and Diagrams. Complete the Client Network Class. If time allows, start on Sequence Diagrams. Plan a meet before full team meeting with Darien and Clarize to discuss the Sequence Diagrams on Tuesday next week.

Clarize: Upload Use-Cases 6-10. Refine the half of class diagrams assigned to her and Ola. Implement those diagrams into PlantUML. Add those completed diagrams in a similar format to the use-cases in another document. Then upload the document to the REPO, notify Darien. Plan with Victor and Darien to meet to discuss Sequence Diagrams Tuesday next week.

Ola: UML Class Diagrams for the Message and Message Manager classes.

By Next Meeting

The Action Items mentioned. Half-Way Meet planned Tuesday. Full Meet planned, same time, Friday 8AM-9AM.

# March 27th

Attendance

Darien, Victor, Clarize
Note: As of Thursday 26th, Ola has dropped the class and will no longer be mentioned in further meeting minutes or deliverables.

Abstract

The team discussed the overall Action items brought to this week’s meeting. Such as victor presenting his client network class which was forgotten last time. With Clarize bringing in her expected use cases and class diagrams in PlantUML format. Overall, this meeting focused on completing and reviewing any leftover use cases and class diagrams that still needed to be finished in our SDS document.

Action Items

Darien: Will work out the class diagram in order to maintain and improve on the overall design of the application layout.

Clarize: Will focus on doing some sequence diagrams that demonstrate the overall main and general use cases by the end user. In addition, also help work on the SDS documentation.

Victor: Will focus on doing some sequence diagrams that demonstrate the overall main and general use cases by the end user. In addition, will also update this weeks meeting minutes.

By Next Meeting

The Action Items mentioned. An improved overall class diagram that will be discussed in next weeks meeting.

# April 4th

Attendance

Darien, Victor, Clarize

Abstract

The team discussed the full UML Class Diagram, clearing up any confusions on how classes are related to each other. Darien then did a formalized walkthrough to explain the class relationships.  Clarize introduced and walked through the general flows of the way users interact with the Communication Application System, generalizing a lot of the interactions. Victor mentioned that he was done with his Sequence Diagrams, but has not had the chance to upload it, but will do so by tomorrow after 6 pm.

Action Items

Darien: Update the SDS and full UML Class Diagram, removing redundancies and fleshing out the Class Candidates.

Clarize: Initialize the slideshow, laying down a skeleton for the Design Presentation on April 9th.

Victor: Upload his Sequence Diagrams for the SDS, specifically in regard to the creation of groups and user registrations.

By Next Meeting

Next meeting is scheduled for Wednesday, April 8th at 3 PM. That is expected for us to complete the above action items and finish out the slideshow presentation as well as practice for the upcoming presentation the following day.

# April 8th

Attendance

Darien, Victor, Clarize

Abstract

The team reviewed the Software Documents, specifically the SRS in regard to any requirements that we believed were not feasible in a <3 week time frame. We removed requirements related to Help Pages or 3+ person group chats. Then we worked on the slides for the presentation tomorrow, specifically drafting what we wanted to address primarily, as well as practicing dry runs together as a team. The team lastly left off on addressing action items, which can be previewed below.

Action Items

Darien: MeetingMinutes, Gantt Chart, and the final submission for Phase 2.

Clarize: SDS; get the images + brief description of relationship (edit the one current on the repo), and then overwrite the old SDS on the current repo.

Victor: SRS; clean up requirements that were relevant to any removed + copy and pasting new diagrams over from the SDS.

By Next Meeting

All team members have started implementation of the Communications Application to the first few commits. At minimum, class skeletons with getters and setters if applicable.

# April 10th

Attendance

Darien, Victor

Abstract

Victor and Darien reviewed the usage of git, specifically how to use fetch, pull, make new branches, switch between branches, commits, and pushing changes. We also observed how to make and manage pull requests using GitHub’s website. The discussion of and importance of working on branches was also noted upon. Lastly, the meeting wrapped up with connecting locally cloned repositories to eclipse, and using the git bash terminal to commit and push any new changes to branches made through the eclipse IDE.

Action Items

Darien: Implement the ClientNetwork, Request, ServerNetwork, ClientHandler, User, and ITUser classes, including any dependencies they require. Manage pull requests.

Victor: Implement the, GUI, LoginView, ChatOverlayView, GroupCreationView, and ITControlPanelView, including any dependencies they require.

Clarize: Implement the RequestHandler, Log, UserAuthenticator, ConnectionManager, StorageManager, and Logging Manger, including any dependencies they require.

All: Make sure basic tests work, such as getters, setters, looping, as well as array usage if applicable.

By Next Meeting

Main branch is up-to-date with all implementations and testing.

# April 13th

Attendance

Darien, Victor, Clarize

Abstract

Darien showcased the work and implementation of the following classes: ClientNetwork, Request, ServerNetwork, ClientHandler, User and ITUser classes. He showcased the demonstration of how these classes used and if their operations were expected. After showcasing, he requested the team for any questions and potential classes/implementations he needs from the other members to move forward. Action Items are effectively due next meeting on April 17th. Post-meeting, pull requests were managed and the main branch was pushed and cleaned.

Action Items

Darien: Continue to refine implementations and await further GUI implementation and Server implementations. Proceed with monitoring and managing pull requests.

Victor: Implement the, GUI, LoginView, ChatOverlayView, GroupCreationView, and ITControlPanelView, including any dependencies they require.

Clarize: Implement the RequestHandler, Log, UserAuthenticator, ConnectionManager, StorageManager, and Logging Manger, including any dependencies they require.

All: Make sure basic tests work, such as getters, setters, looping, as well as array usage if applicable.

By Next Meeting

Main branch is up-to-date with all implementations and testing.

# April 17th

Attendance

Darien, Victor, Clarize

Abstract

Clarize and Victor pushed client and server classes, where Darien showcased the work and implementation of them. Key points were the GUI itself as well as how the requestHandler interacted with the Request class. Victor’s GUI demonstrated how both the User and IT User used the application, with scrollable chats, a contact list including private and group messaging, as well as access to logs for IT Users. Since there is no actual data saved, its functionalities are still limited. Tweaks were made to make sure the integration of all classes were initialized. After showcasing, Darien requested the team for any questions and Junit testing should begin promptly.

Action Items

Darien: Continue to refine networking implementations as well as overall integration. Proceed with monitoring and managing pull requests. Junit testing networking classes.

Victor: Refining overall integration and Junit testing client-side classes.

Clarize: Refining overall integration and Junit testing server-side classes.

All: Monitor and identify errors in integration, make further design choices for optimal efficiency, testing classes.

By Next Meeting

Main branch is up-to-date with all implementations and testing.